CS696F – Team 1

Xero Application

(Cloud-based Accounting System)

Authors: Vyom Raj, Daanish Shaikh, Shlok Shah, Ashraf Pinjari

QA Manager: Vyom Raj

Date: 04/0/2026

Table of Contents

1. Introduction	3

2. Testing Scope	3

3. Testing Objectives	4

4. Test Process Definition	4

5. Approach to System Testing	5

6. Entry/Exit Criteria	7

6.4 Continuous Monitoring Post-Exit	8

7. Roles and Responsibilities	8

8. Test Cycles and Schedules	9

9. Risks and Contingencies	12

# 1. Introduction

This Test Plan defines the scope, objectives, strategy, resources, and schedule for testing the Xero Web Application, a cloud-based accounting platform used to manage invoices, receivables, purchase orders, payables, and financial reports. The document establishes how testing will be performed, measured, and controlled throughout the project lifecycle.

The purpose of this testing effort is to verify that the selected Xero modules function correctly, securely, and efficiently under realistic business conditions. Special attention is given to business-critical workflows, financial accuracy, role-based access, and end-to-end traceability between requirements, test cases, defects, and results.

For this project, the testing scope covers Module 06 - Invoicing, Module 07 - Accounts Receivable, Module 08 - Purchase Orders, Module 11 - Accounts Payable, and Module 12 - Accounting Reports. Testing activities include workflow validation, field-level verification, permissions checking, module integration, output accuracy, and defect tracking across planned test cycles.

# 2. Testing Scope

2.1 Functional Scope

Module 06 - Invoicing: create, edit, approve, send, and review invoices, including status changes, totals, taxes, and mandatory-field validation.

Module 07 - Accounts Receivable: record customer payments, track outstanding balances, verify overdue handling, and confirm balance updates after payment activity.

Module 08 - Purchase Orders: create, update, duplicate, approve, send, convert, print, and track purchase orders through valid lifecycle states.

Module 11 - Accounts Payable: create and manage bills, track supplier balances, record payments, and verify due-date and payable calculations.

Module 12 - Accounting Reports: generate, filter, review, and export reports, and confirm that outputs accurately reflect underlying financial transactions.

2.2 Technical Scope

Role-based access validation for Admin, Adviser, Standard, Invoice-Only, and other restricted roles used during testing.

Browser compatibility checks across Chrome, Edge, and Safari.

Data validation for totals, taxes, balances, status transitions, imports/exports, and report consistency across connected workflows.

2.3 Out of Scope

Deep penetration testing and enterprise-scale performance benchmarking.

Mobile application testing and third-party integrations not configured in the project environment.

Production monitoring beyond smoke validation and planned post-release checks.

2.4 Assumptions and Constraints

Testing will be performed in the Xero demo or test environment using fabricated or masked business data.

Some workflows may be limited by the capabilities of the demo tenant or by role entitlements available to the team.

Report outputs will depend on seeded data, selected filters, and available test scenarios.

# 3. Testing Objectives

3.1 Functional Objectives

Verify that invoices can be created, edited, approved, and sent successfully.

Confirm that accounts receivable workflows accurately reflect customer balances, payments, and overdue items.

Validate purchase order creation, approval, sending, and conversion to downstream records where applicable.

Ensure accounts payable workflows correctly manage bills, supplier balances, due dates, and payments.

Confirm that accounting reports reflect recorded transactions accurately and support expected filtering and export behavior.

3.2 Security and Control Objectives

Confirm that access to modules and actions is restricted according to assigned user roles and permissions.

Verify that unauthorized users cannot edit, approve, delete, or access restricted functionality.

Ensure that financial actions are performed only by users with valid entitlements and that traceability is maintained.

3.3 Integration and Quality Objectives

Ensure invoices affect accounts receivable correctly and that purchase orders flow correctly into accounts payable where applicable.

Validate that reports remain consistent with transaction modules and that balances, statuses, and linked records stay synchronized.

Achieve complete requirement-to-test-case traceability and detect critical and high-priority defects before closure.

# 4. Test Process Definition

4.1 Test Planning

Identify Test Objectives

Functional testing: Verify core workflows in Invoicing, Accounts Receivable, Purchase Orders, Accounts Payable, and Accounting Reports.

Non-functional testing: Validate basic performance, usability, security, and browser compatibility.

Integration testing: Verify data flow between invoices, receivables, payables, purchase orders, reports, and supporting imports/exports.

Create Test Strategy

Use a risk-based, story-driven approach, prioritizing critical financial workflows, approvals, balances, and reports.

Follow an Agile sprint-based methodology using production-like Xero test tenants with seeded data.

Use Jira, qTest, GitHub, and Tableau, with milestones defined for entry, execution, regression, and exit.

Test Preparation

Prepare test scenarios, detailed test cases, and supporting datasets for positive, negative, boundary, and role-based conditions across all in-scope modules.

Review the prepared test assets for completeness, trace them to requirements in the RTM, and prioritize them by business criticality, workflow dependency, and financial impact.

4.2 Test Environment Setup

Provision Test Data

Prepare realistic test data including invoices, customer payments, supplier bills, purchase orders, report data, and import/export files.

Include invalid entries, duplicates, date gaps, tax differences, partial payments, and split amounts.

Mask sensitive data and store reusable datasets in version control.

Configure Test Environment

Set up Xero test tenants, user roles, permissions, tax settings, customer/supplier data, and workflow dependencies.

Configure email test inboxes and import/export settings as needed.

Verify readiness through smoke checks such as login, invoice creation, payment entry, PO processing, bill handling, and report generation.

4.3 Test Execution

Manual Testing

Execute test cases using structured checklists to validate workflows, permissions, calculations, and business rules.

Cover positive, negative, and role-based scenarios across all selected modules.

Capture evidence such as screenshots, exports, and logs in qTest or the project repository.

Automated Testing

Automate stable regression flows such as login, invoice creation, purchase order processing, bill workflows, and reporting.

Add file-level or script-based checks where feasible for imports, exports, and calculation validation.

Run smoke and critical-path suites through CI/CD when applicable.

Defect Tracking and Reporting

Log defects in Jira with repro steps, expected versus actual results, severity, and supporting evidence.

Link defects to related test cases and user stories where possible.

Review dashboards regularly and escalate blockers affecting critical financial workflows.

4.4 Test Closure

Test Summary Report

Summarize execution results, pass/fail status, defect trends, and RTM coverage at the end of each cycle.

Highlight unresolved risks, workarounds, and recommendations for the next sprint.

Test Evaluation

Review test effectiveness, defect detection, regression stability, and gaps in data, scenarios, or environment.

Update the regression suite and test assets based on lessons learned.

Post-Release Testing

Perform targeted smoke or regression testing on critical workflows after release.

Review user feedback, logs, and production-like observations for future backlog updates.

# 5. Approach to System Testing

5.1 Functional Testing

Functional testing will primarily use a black-box approach to validate business behavior from the user perspective without relying on internal code knowledge.

Test design techniques such as equivalence partitioning, boundary value analysis, error guessing, and scenario-based workflow testing will be applied to invoice, receivable, payable, purchase order, and reporting functions.

Execution will focus on end-user actions, field validations, calculations, status transitions, approvals, payments, and output accuracy.

5.2 Integration Testing

Integration testing will use end-to-end business scenarios to confirm that data moves correctly between connected modules, such as Invoicing to Accounts Receivable, Purchase Orders to Accounts Payable, and transaction modules to Accounting Reports.

Imports, exports, email-related actions, and other configured interfaces will be exercised using representative datasets and outcome reconciliation across source and destination records.

Results will be validated by comparing downstream balances, statuses, and reports with the originating transactions.

5.3 Non-Functional Testing

Non-functional testing will be performed through focused checks rather than full-scale benchmarking, emphasizing usability, compatibility, basic performance, and security behavior.

Usability will be assessed through exploratory observation of navigation, labels, messages, and error handling; compatibility will be checked across supported browsers; and basic performance will be observed for key actions such as invoice creation, payment entry, PO processing, and report generation.

Security-related testing will concentrate on role-based access and restricted-action validation within the available demo environment.

5.4 Regression Testing

Regression testing will re-execute previously passed high-priority scenarios after fixes, updates, or sprint completion to ensure existing functionality remains stable.

A combination of manual regression checks, and automated smoke or critical-path suites will be used based on scenario stability and repeatability.

Regression scope will prioritize financially sensitive workflows and recently changed areas.

5.5 User Acceptance Testing (UAT)

User Acceptance Testing will be performed using business-focused scenarios that represent realistic end-user activities across the selected modules. 
Business expectations, workflow completeness, and report outputs will be validated against defined acceptance criteria rather than technical implementation details.
Successful UAT completion will support team or stakeholder sign-off for the cycle.

# 6. Entry/Exit Criteria

The Entry and Exit Criteria define the formal conditions that must be satisfied before testing begins and before a test cycle is considered complete. These criteria ensure that testing for the Xero Web Application is performed in a controlled, measurable, and traceable manner across Invoicing, Accounts Receivable, Purchase Orders, Accounts Payable, and Accounting Reports.

6.1 Entry Criteria

A. Environment Readiness

The Xero test or demo environment must be fully configured and accessible to all assigned team members. Required user roles and permissions must be created and verified, supported browsers must be available, and core workflows such as login, invoice creation, purchase order creation, bill entry, payment recording, and report generation must pass smoke testing before formal execution begins.

B. Test Data Availability

All necessary test data must be prepared before execution starts. This includes customer and supplier records, invoices, bills, purchase orders, payment scenarios, reporting data, and any files needed for import or export validation. Positive and negative datasets should both be available to support complete test coverage.

C. Documentation and Planning

The Test Plan, Requirements Traceability Matrix, and test cases must be reviewed and approved. All in-scope requirements should be mapped to corresponding test cases, and the team should confirm that the planned scenarios cover the primary workflows for each selected module.

D. Tool and Resource Setup

Required project tools such as Jira, qTest, GitHub, and reporting dashboards must be accessible to all relevant team members. Defect workflows, repositories, and execution tracking mechanisms should be configured before the cycle begins, and team responsibilities and timelines should be communicated clearly.

E. Entry Approval

A test cycle may begin only after environment readiness, test data preparation, documentation review, and tool access have been confirmed. Approval to begin testing should be provided by the QA Manager or the responsible project lead.

6.2 Exit Criteria

A. Test Execution Completion

All planned test cases for the cycle must be executed. The required pass rate should be achieved for the selected scope, and all business-critical workflows must be tested successfully. Any blocked or skipped test cases must be documented with reasons.

B. Defect Status and Validation

All Critical and High severity defects must be resolved, retested, and closed before the cycle ends. Medium and Low severity defects may remain open only if they are documented properly and accepted for future follow-up. Defects must include complete evidence, severity level, and traceability to related test cases.

C. Documentation and Traceability

Execution results must be updated in qTest or the designated repository, Jira defect records must be complete and current, and the RTM must reflect final coverage and execution status for all in-scope requirements. A Test Summary Report should also be prepared at the end of the cycle.

D. Functional and Reporting Validation

Key workflows across Invoicing, Accounts Receivable, Purchase Orders, Accounts Payable, and Accounting Reports must function as expected. Financial totals, status changes, balances, and generated reports should be verified for accuracy before closure of the cycle.

E. Exit Approval and Sign-Off

The cycle may be formally closed only after the QA Manager, project team, or designated stakeholders review the execution results, defect summary, and remaining risks. Once approved, the cycle is considered complete and ready for the next phase or final submission.

| METRIC | TARGET | MEASURED BY | STATUS FOR SIGN-OFF |
| --- | --- | --- | --- |
| Test Case Execution Coverage | ≥ 95% | qTest/Jira Reports | ✅ Required |
| Test Case Pass Rate | ≥ 90–95% | qTest Summary | ✅ Required |
| Critical/High Defects Open | 0 | Jira Dashboard | ✅ Required |
| Medium/Low Defects Open | ≤ 10% with Workarounds | Jira Dashboard | ⚠️ Allowed |
| Requirements Coverage | 100% | RTM | ✅ Required |
| Automation Coverage | ≥ 60% of stable flows | CI/CD Pipeline | ✅ Encouraged |
| UAT Sign-off | 100% Approved | UAT Logs | ✅ Mandatory |
| Documentation Completeness | 100% (Test Plan, RTM, TSR) | GitHub Audit | ✅ Required |

6.3 Exit Readiness Indicators (Quality Gates)

Table:

## 6.4 Continuous Monitoring Post-Exit

Even after a test cycle is formally closed, the team should continue to monitor unresolved lower-priority defects, regression risks, and any issues identified during review. If fixes are introduced after closure, targeted regression testing should be performed to confirm that existing functionality remains stable. Lessons learned from each cycle should also be documented and used to improve future test planning and execution.

# 7. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Manager | Defines the overall testing strategy, monitors quality goals, reviews risks and readiness, and provides approval for major testing milestones and closure decisions. |
| QA Analyst / Software Tester | Designs and executes manual and automated test cases, records results, captures evidence, logs defects, and performs retesting and regression testing. |
| Business Analyst | Clarifies requirements and acceptance criteria, validates business alignment, and supports defect triage by confirming functional expectations. |
| Jira Administrator | Maintains issue workflows, dashboards, and defect tracking structures to support clear visibility into execution progress and defect status. |
| qTest Administrator | Maintains project hierarchy, test suites, execution cycles, and traceability links between requirements, test cases, and defects. |
| GitHub Administrator | Maintains repositories for test data, documentation, automation assets, and supporting files while preserving version history and organization. |
| Reporting / Data Analyst | Validates balances, totals, and report outputs and supports dashboarding or quality metrics needed during the test cycle. |

# 8. Test Cycles and Schedules

System testing will occur across three test cycles (Sprints 1–3):

- Cycle 1: Focuses on foundational setup and core features, including general ledger creation, initial bank connections, and basic purchase order workflows.

- Cycle 2: Covers core financial transactions and rule-based operations, such as journal entries, reconciliations, and bill conversions.

- Cycle 3: Validates review, reporting, and finalization features, including ledger review, reversals, and purchase order delivery.

|  |  | Testing Scope per Cycle |  |  |
| --- | --- | --- | --- | --- |
|  |  | Test Cycle 1 | Test Cycle 2 | Test Cycle 3 |
| Xero Application Modules | Feature Backlog (from RCT) | Execution Ends - April 24th | Execution Ends - May 1st | Execution Ends - May 8th |
| 06. Invoicing | 06.01 – Create New Invoice | X |  |  |
|  | 06.02 – Create Repeating Invoice | X |  |  |
|  | 06.03 – Create Quote | X |  |  |
|  | 06.04 – Convert Quote to Invoice | X |  |  |
|  | 06.05 – Send Customer Statements |  | X |  |
|  | 06.06 – Import Invoices/Quotes |  | X |  |
|  | 06.07 – Search Sales Records |  | X |  |
|  | 06.08 – Track Quote Status |  | X |  |
|  | 06.09 – View Dashboard Metrics |  |  | X |
|  | 06.10 – Add Contact Group |  |  | X |
|  | 06.11 – Create Invoice to Contact Group |  |  | X |
|  | 06.12 – Edit/Update Quote |  |  | X |
|  | 06.13 – Mark Quote Accepted/Declined |  |  |  |
|  | 06.14 – Edit Repeating Invoice |  |  |  |
|  | 06.15 – Void/Delete Quote |  |  |  |
| 07. Accounts Receivables. | 07.01 – View Outstanding Invoices | X |  |  |
|  | 07.02 – View Customer Balance | X |  |  |
|  | 07.03 – Record Customer Payment | X |  |  |
|  | 07.04 – Allocate Payment | X |  |  |
|  | 07.05 – Remove Allocation |  | X |  |
|  | 07.07 – Create Credit Note |  | X |  |
|  | 07.08 – Apply Credit Note |  | X |  |
|  | 07.09 – View Overdue |  | X |  |
|  | 07.10 – Write Off Balance |  |  | X |
|  | 07.10 Write Off Customer Balance |  |  | X |
|  | 07.11 View Customer Transaction History |  |  | X |
|  | 07.12 View Available Customer Credit |  |  | X |
| 08. Purchase Order | 08.01 – PO Creation | X |  |  |
|  | 08.02 – PO Approval | X |  |  |
|  | 08.03 – Supplier Dispatch | X |  |  |
|  | 08.04 – PO to Bill | X |  |  |
|  | 08.05 – PO to Invoice |  | X |  |
|  | 08.06 – Search PO |  | X |  |
|  | 08.07 – Edit PO |  | X |  |
|  | 08.08 – Tax Calculation |  | X |  |
|  | 08.09 – Role Access |  |  | X |
|  | 08.10 – Attachments |  |  | X |
|  | 08.11 – Cancel PO |  |  | X |
|  | 08.12 – Audit Trail |  |  | X |
| 11. Accounts Payable | 11.01 View Supplier Bills | X |  |  |
|  | 11.02 Bill Status Management | X |  |  |
|  | 11.03 Supplier (Vendor) Information Access | X |  |  |
|  | 11.04 Payment Execution & Scheduling | X |  |  |
|  | 11.05 Vendor Credit Notes |  | X |  |
|  | 11.06 Expense Claim Submission |  | X |  |
|  | 11.07 Expense Review & Approval |  | X |  |
|  | 11.08 Supplier Bill Creation & Drafting |  | X |  |
|  | 11.09 Invoice Approval & Dispatch |  |  | X |
|  | 11.10 Supplier Payment Recording & Allocation |  |  | X |
|  | 11.11 Credit Notes & Refund Processing |  |  | X |
|  | 11.12 Aged Payables Summary |  |  | X |
| 12. Accounting Reports | 12.01 Invoice Detail Report | X |  |  |
|  | 12.02 Bill Detail Report | X |  |  |
|  | 12.03 Account Transactions Reporting | X |  |  |
|  | 12.04 Balance Sheet Generation |  | X |  |
|  | 12.05 Invoice Status Report |  | X |  |
|  | 12.06 Accounts Receivable (A/R) Aging Summary |  |  | X |
|  | 12.07 Accounts Payable (A/P) Aging Summary |  |  | X |
|  | 12.08 Credit Notes Report |  |  | X |

# 9. Risks and Contingencies

9.1 Invoicing Risks

Risk: Incorrect invoice totals, taxes, or missing validations may affect billing accuracy.

Contingency: Use predefined datasets and compare system results with expected manual calculations.

9.2 Accounts Receivable Risks

Risk: Payments may not correctly update customer balances or invoice status.

Contingency: Perform reconciliation between invoice records, payment entries, and receivable balances.

9.3 Purchase Order Risks

Risk: Purchase order approval or conversion may fail or produce incorrect downstream records.

Contingency: Validate each status change and compare converted records with the source purchase order.

9.4 Accounts Payable Risks

Risk: Bills and supplier balances may not update correctly after payment processing.

Contingency: Run controlled payable scenarios and verify totals before and after transactions.

9.5 Accounting Report Risks

Risk: Reports may not reflect current data from invoicing, receivables, payables, or purchase orders.

Contingency: Cross-check report values with source transactions and validate filters carefully.

9.6 Project Risks

Risk: Incomplete traceability, unstable test data, or environment issues may reduce test reliability.

Contingency: Maintain updated RTM links, controlled datasets, and cycle-level review checkpoints.